Phase 1 Status Report

Date: 2026-04-28

Repository: https://github.com/Bhavzzzzzz/Multipipeline-ETL

Summary

- Phase: 1 (Apache Pig)

- Scope completed:

  - Orchestrator / controller: src/controllers/main.py

  - Log parsing & batching: src/controllers/utils.py

  - Pig pipelines: src/pipelines/pig/queries.pig

  - PostgreSQL ingestion client: src/controllers/db_client.py

  - Reporting/CLI scaffolding: src/controllers/reporting.py

What's implemented (concise)

- Physical batching of raw logs into batch files (works for .gz and plain text).

- Pig job invocation (local mode) from the Python orchestrator.

- Pig queries that compute the three required aggregations (daily traffic, top resources, hourly errors).

- Database schema + ingestion code to persist query outputs to PostgreSQL.

- Basic reporting CLI that can run the orchestrator and fetch results from the DB.

Member contributions

- Member 1 — Data & Controller:

  - Designed the log parsing regex and implemented process_and_batch_logs in src/controllers/utils.py.

  - Built the initial orchestrator in src/controllers/main.py to coordinate batching and pipeline triggers.

- Member 2 — Pig Pipeline:

  - Implemented the Pig ETL queries in src/pipelines/pig/queries.pig covering Query 1, Query 2 and Query 3.

- Member 3 — Database & Ingestion:

  - Designed the PostgreSQL schema and reset script in database/reset_and_create.sql and database/schema.sql.

  - Implemented src/controllers/db_client.py to load Pig outputs into the reporting DB and provide query helpers.

- Member 4 — Reporting UI & Integration:

  - Built the interactive CLI/ reporting layer src/controllers/reporting.py to run pipelines and render fetched results.

  - Documented setup and run instructions in README.md and supported integration with db_client.